GVD LMS

Lịch sử phase + endpoints + migrations

CONTEXT.md — Trạng thái dự án

Công ty GVD  |  admin@gvdsoft.com.vn

Phiên bản 1.0  |  Cập nhật 21/04/2026

# Mục lục tự động

(Nhấn F9 trong Word để cập nhật mục lục)

# CONTEXT.md — Trạng Thái Dự Án LMS

File này chứa trạng thái động — cập nhật sau mỗi phase. Quy tắc bất biến → xem CLAUDE.md.

Cập nhật lần cuối: 21/04/2026

## Mục lục

1. Tình trạng production 2. Lịch sử phase 3. Endpoints hiện có 4. Pages hiện có 5. Migration history 6. Bugs đã fix gần đây 7. Test baseline 8. Deploy reference

## 1. Tình trạng production

Trạng thái: ✅ SẴN SÀNG PRODUCTION — Phase 01-18 đã merge về main + tag v1.0.0.

| Item | Value |
| --- | --- |
| Version | v1.0.0 |
| Tag hash | b5c3593 (merge Phase 18) |
| Commit Phase 18 gốc | f8a3ae6 |
| Commit fix gần nhất | f45be97 (Xem button 404) |
| Tổng tests PASS | 502 (420 unit + 49 integration + 19 security + 14 E2E) |
| Frontend routes | 35 (30 static + 5 dynamic) |
| Prisma migrations | 11 files |
| Backend modules | 31 |

## 2. Lịch sử phase

Format đồng nhất: tên phase → mục tiêu → số endpoint/page/test → commit → ngày xong.

### ✅ Phase 01 — Project Setup (15/04)

• Monorepo pnpm workspace: apps/{backend,frontend} + packages/{database,types,ui,config}

• Backend localhost:4000/api/v1 · Frontend localhost:3000

• Docker dev stack: docker-compose.dev.yml + override.yml

### ✅ Phase 02 — Database Schema (15/04)

• Schema: 23 tables, 8 enums tại packages/database/prisma/schema.prisma

• Postgres port 5433 · DATABASE_URL=postgresql://lms:lms@localhost:5433/lms

• Migration đầu tiên: 20260415000000_init

### ✅ Phase 03 — Auth & Security (15/04)

• 10 endpoints /auth/* · JWT 15min/7d · 2FA OTP 6 số

• Silent token refresh: 401 → refresh → retry

• Redis-backed: brute-force lock 5/15min · refresh allowlist · OTP 10min

### ✅ Phase 04 — RBAC & 4 Luật (15/04)

• 20 routes có role guard · 23/23 unit test PASS

• INSTRUCTOR không xoá lesson/chapter/course (enforced AdminRulesService)

• AuditService ghi log mọi admin action

### ✅ Pre-Phase 05 — Dev polish (15/04)

• Seed SUPER_ADMIN: pnpm --filter @lms/database db:seed

• Đổi backend watcher sang ts-node-dev (từ tsx)

### ✅ Phase 05 — Design System (15/04)

• 15 components @lms/ui + ThemeProvider + DarkModeToggle

• DataTable (TanStack Table v8)

### ✅ Phase 06 — File Storage + GVD Rebrand (15/04)

• 6 endpoints upload + MinIO + WebGL BullMQ queue

• Buckets: avatars/ thumbnails/ attachments/ content/{scorm,video,ppt,webgl}/ certificates/

### ✅ Phase 07 — Email & Notification (15/04)

• BullMQ email queue + 8 React Email templates

• Socket.io /notifications namespace + 5 endpoints

### ✅ Phase 08 — Course Structure + Token Fix (15/04)

• 28 endpoints: departments/subjects/courses/chapters/lessons/enrollments

• Status FSM: DRAFT → PENDING_REVIEW → PUBLISHED → ARCHIVED

• Frontend /admin/curriculum tree 5 levels + slide-in panel

### ✅ Phase 09 — Admin Dashboard (16/04)

• +1 model SystemSetting · migration 20260415120000

• ~30 endpoints mới · 5 trang admin · 95/95 tests PASS

### ✅ Phase 10 — Instructor Dashboard (16/04)

• TheoryContent body Json? · migration 20260416120000

• ~14 endpoints · 5 trang instructor · Wizard 4 bước · TipTap editor

• 128/128 tests PASS

### ✅ Phase 11 — Question Bank System (16/04)

• Modules questions (7 endpoints) + quizzes (8 endpoints)

• Pages: /instructor/questions · /instructor/lessons/:id/quiz

• 154/154 tests PASS

### ✅ Phase 12 — Theory Lesson Engine (16/04)

• SCORM / xAPI / Video / PPT + VideoProgress + LessonAttachment

• 18 endpoints · Modules mới: scorm/ xapi/ video-progress/

• Pages: /student/lessons/[id] · /instructor/lessons/:id/edit

• 188/188 tests PASS · 25 routes build OK

### ✅ Phase 13 — Virtual Lab Engine (Unity WebGL) (17/04)

• PracticeContent + WebGL upload + extract BullMQ + verify Builds.loader.js

• Practice lifecycle: start → action → complete + scoring engine

• LMS Bridge: SendMessage + postMessage listener

• 7 endpoints /practice/* · Tab "Thực hành ảo" cho 3 role

• 221/221 tests PASS · 26 routes build OK

• Session fixes: Google OAuth callback, logout flow, dark mode, WebGL Windows race, SCORM proxy, Unity .gz headers, /lessons/:id/context, v.v.

### ✅ Phase 14 — Student Dashboard & Learning Experience (17/04)

• +4 models: LessonNote, Discussion, DiscussionReply, StudentXP · migration 20260417101840

• 15 endpoints mới · Modules: quiz-attempts/ discussions/ lesson-notes/ students/

• XP auto-award: +10 lesson · +20 quiz first pass · +100 course complete

• Pages mới: /student/{my-learning, progress, certificates/:id/print}

• Tab mở rộng /student/lessons/[id]: Ghi chú (DB sync) · Hỏi đáp (Socket.io real-time + @mention) · Quiz (grading thật)

• Mobile: swipe prev/next · bottom nav 56px · PWA manifest

• 243/243 tests PASS · 29 routes build OK

### ✅ Phase 15 — Progress Tracking & Analytics (18/04)

• CourseEnrollment +progressPercent +lastActiveAt · PracticeAttempt +hasCriticalViolation · migration 20260418052800

• Progress module (4 endpoints) · Analytics module (7 endpoints)

• At-risk detection 4 điều kiện: SLOW_START / INACTIVE / LOW_SCORE / SAFETY_VIOLATION

• Side effects: notification instructor + email học viên + AT_RISK_DETECTED audit

• Frontend: activity-heatmap · cohort-chart · lesson-difficulty-panel · export-panel

• 272/272 tests PASS · 30 routes build OK

### ✅ Phase 16 — Certificate System (18/04)

• CertificateCriteria model + grade/finalScore/pdfUrl vào Certificate · migration 20260418080730

• 8 endpoints · Hook lessons.completeForStudent → auto-issue

• Auto-issue engine 5 điều kiện · PDF pdfmake A4 landscape + QR code → MinIO certificates/

• Pages: /verify/[code] (PUBLIC SSR + SEO) · /instructor/courses/:id/certificate

• BullMQ repeat daily 8AM cron · Mailpit Docker (SMTP :1025 · UI :8025)

• 290/290 tests PASS · 31 routes build OK

### ✅ Phase 17 — AI Learning Assistant (Gemini) (18/04)

• +4 models: AiRecommendation, AiChatMessage, AiQuotaLog, AiSuggestedQuestions · migration 20260418120000

• 7 endpoints /ai/* · SSE streaming cho /ai/chat

• RAG Pipeline: ChromaDB + Gemini embeddings (gemini-embedding-001 sau fix Phase 18)

• Adaptive Learning: BullMQ daily 1AM · Weekly report Monday 8AM

• Rate limit: GEMINI_QUEUE max 10 req/phút · quota 1500/ngày

• Frontend: chat-widget SSE · recommendation-cards · suggested-questions · ai-health-panel

• 319/319 tests PASS · 31 routes build OK

### ✅ Phase 18 — Testing + Performance + Deploy (20/04)

Tổng quan: Đưa hệ thống từ dev lên production ready + tag v1.0.0.

Testing:

• Integration tests (3 suites / 49): auth (13) · course (20) · ai (16)

• E2E Playwright (14 tests / 7 specs): smoke · student-learning · quiz · certificate · admin · instructor · responsive

• Security tests (1 suite / 19): SQL injection · XSS · IDOR · JWT tampering · brute-force · RolesGuard · file upload MIME

• Helpers: test/integration/helpers/{prisma-stub, in-memory-redis, test-auth-app}

• Scripts mới: test:integration, test:security, test:e2e, test:e2e:ui

Performance:

• DB composite indexes (migration 20260420080000):

• users(departmentId, role) — auto-enroll sweeps

• quiz_attempts(studentId, quizId)

• course_enrollments(studentId, courseId)

• lesson_progress(studentId, lessonId)

• ai_chat_messages(studentId, createdAt)

• Redis cache: common/cache/{cache.service, cache.module} — wired DepartmentsService + SubjectsService (TTL 1h + invalidate on write)

• Next.js: output: 'standalone' gated NEXT_STANDALONE=1 · compress: true · poweredByHeader: false

• Lazy dynamic imports: AiChatWidget, ActivityHeatmap, CohortChart

• Health check mở rộng GET /api/v1/health: services + metrics + timeout probes (2s)

Docker Production:

• docker-compose.prod.yml: 7 services (postgres, redis, minio, chromadb, backend, frontend, nginx)

• Dockerfile.prod backend (user nestjs) + frontend (user nextjs, standalone)

• Nginx: SSL + HSTS + rate limit (/auth/ 10r/m · /api/ 30r/m) + SSE pass-through + gzip

• 2 networks: internal (backend↔services) · public (nginx only)

CI/CD + Backup:

• GitHub Actions ci.yml: lint + typecheck + unit/integration/security + build + e2e

• GitHub Actions deploy.yml: GHCR push Dockerfile.prod + tag v*.*.* deploy

• Scripts: backup.sh (pg_dump daily 2AM + 30d rotation + S3 optional) · restore.sh · deploy.sh

• .env.production.example đầy đủ vars + secret-gen hints

Auto-enroll by department (bundled trong Phase 18):

• Hook: course APPROVE → enrollments.autoEnrollByDepartment(courseId) fire-and-forget

• Cron auto-enroll-daily 06:00 AM — pick up student mới gia nhập

• Migration 20260420064407_phase18_user_department (User.departmentId)

• Endpoints: PATCH /admin/users/:id/department · POST /enrollments/auto-enroll · GET /enrollments/stats

Tổng kết:

• 502/502 automated tests PASS (+90 so với baseline 412)

• 35 routes build OK

• Commit: f8a3ae6 · Merge: b5c3593 · Tag: v1.0.0 · Push origin/main + origin/v1.0.0 OK

### 🩹 Hotfix (21/04/2026)

• Nút "Xem" course 404: /courses/:id không tồn tại → đổi về /instructor/courses/:id/edit (2 files: course-card.tsx grid view + courses/page.tsx table view)

• Commit worktree 09bdb43 → merge main f45be97

## 3. Endpoints hiện có

### `/auth/*` (10)

POST /register · POST /login · POST /2fa/send · POST /2fa/verify · POST /2fa/toggle · POST /refresh · POST /logout · POST /change-password · GET /me · GET /google/callback

### `/admin/*` (~35)

/admin/dashboard/kpi · /admin/users (CRUD + block + dept assign) · /admin/audit-logs · /admin/settings · /admin/certificates (list + manual issue + revoke) · /admin/questions · /admin/content · /admin/reports · /admin/storage-cleanup [SUPER_ADMIN]

### Curriculum & Content (~50)

/departments · /subjects · /courses (+ status FSM) · /chapters · /lessons · /enrollments (+ auto-enroll) · /theory-contents · /practice-contents

### Assessment (~15)

/questions · /quizzes · /quiz-attempts (server-side grading)

### Student (~15)

/students/dashboard · /students/my-learning · /students/progress · /students/xp · /students/certificates · /lessons/:id/notes · /lessons/:id/discussions · /lessons/:id/mentionable

### Progress & Analytics (~11)

/progress/* (4) · /analytics/* (7 — department, cohort, system, lesson-difficulty, heatmap, export, schedule-report)

### Content engines (~18)

/scorm/* · /xapi/* · /video-progress/* · /practice/* · /lessons/:id/context · /storage/* (upload)

### Certificate (8)

/certificates/criteria/:courseId (GET/PUT/DELETE) · /certificates/check/:courseId · /certificates/issue-manual · /certificates/:id/download · /certificates/verify/:code [PUBLIC]

### AI (7)

POST /ai/chat (SSE) · GET /ai/suggestions/:lessonId · GET /ai/recommendations · PATCH /ai/recommendations/:id/read · POST /ai/index-lesson · PATCH /ai/chat/:messageId/rating · GET /ai/health [ADMIN+]

### Notifications & Misc

/notifications · /health (detailed Phase 18)

## 4. Pages hiện có (35 routes)

### `(auth)` group (5)

/login · /register · /2fa · /verify-email · /callback

### `(admin)` group (9)

/admin/dashboard · /admin/users · /admin/content · /admin/curriculum · /admin/questions · /admin/certificates · /admin/reports · /admin/settings · /admin/audit-log

### `(instructor)` group (8)

/instructor/dashboard · /instructor/courses · /instructor/courses/new · /instructor/courses/[id]/edit · /instructor/courses/[id]/certificate · /instructor/lessons/[id]/edit · /instructor/lessons/[id]/quiz · /instructor/questions · /instructor/analytics

### `(student)` group (5)

/student/dashboard · /student/my-learning · /student/progress · /student/lessons/[id] · /student/certificates/[id]/print

### `(dashboard)` group (4)

/dashboard (redirect theo role) · /profile · /account/settings · /upload-demo

### Public (4)

/ · /verify/[code] · /_not-found · (không group)

## 5. Migration history

| Timestamp | Tên | Mục đích |
| --- | --- | --- |
| 20260415000000 | init | Schema ban đầu 23 tables |
| 20260415120000 | phase09_system_setting | +SystemSetting |
| 20260416120000 | phase10_theory_body | +TheoryContent.body Json |
| 20260417101840 | phase14_student_experience | +LessonNote, Discussion, DiscussionReply, StudentXP |
| 20260418052800 | phase15_progress_analytics | +progressPercent/lastActiveAt, hasCriticalViolation |
| 20260418080730 | phase16_certificate | +CertificateCriteria, grade/finalScore/pdfUrl |
| 20260418120000 | phase17_ai_assistant | +AiRecommendation, AiChatMessage, AiQuotaLog, AiSuggestedQuestions |
| 20260419070157 | phase18_subject_soft_delete | +Subject.isDeleted |
| 20260420023817 | phase18_lesson_attachment_ai_indexed | +LessonAttachment.aiIndexed |
| 20260420064407 | phase18_user_department | +User.departmentId + FK |
| 20260420080000 | phase18_perf_indexes | 5 composite indexes |

## 6. Bugs đã fix gần đây

### Phase 18 post-merge (21/04)

• Nút "Xem" 404: card instructor trỏ /courses/:id (không tồn tại) → đổi /instructor/courses/:id/edit. Fix tại course-card.tsx + instructor/courses/page.tsx.

### Phase 18 khi deploy

• ChromaDB embedding 404: text-embedding-004 đã retired → đổi default sang gemini-embedding-001

• pdf-parse API change: v2.x dùng class PDFParse thay cho function → dynamic import trong rag.service.ts

• Windows standalone fail: output: 'standalone' gặp EPERM symlink → gate sau NEXT_STANDALONE=1 (chỉ Docker/Linux CI build)

### Phase 17 sau merge

• ChromaDB path deprecated warning: giữ tương thích bằng new ChromaClient({ path }) — sẽ migrate sang { ssl, host, port } ở phase sau

### Phase 15 post-verify

• avgScore sai scale: đã clamp 0-100% per attempt (score/maxScore, mixed maxScore)

• failRate row percent: sửa công thức đúng per-row

## 7. Test baseline

Tất cả verified tại v1.0.0:

pnpm --filter @lms/backend test # 45 suites, 420 tests PASS pnpm --filter @lms/backend test:integration # 3 suites, 49 tests PASS pnpm --filter @lms/backend test:security # 1 suite, 19 tests PASS pnpm --filter @lms/frontend build # 35 routes built OK pnpm --filter @lms/frontend test:e2e # 14 E2E tests PASS (chromium + mobile-iphone12) pnpm --filter @lms/database exec tsx prisma/seed-demo.ts # seed demo idempotent

Tổng: 502 automated tests PASS.

## 8. Deploy reference

### VPS (Ubuntu 22.04) lần đầu

# 1. Clone + checkout release sudo mkdir -p /srv/lms && sudo chown $USER /srv/lms cd /srv/lms git clone https://github.com/ceogvd-lgtm/gvd-lms-platform.git . git checkout v1.0.0 # 2. Cấu hình .env.production cp .env.production.example .env.production nano .env.production # Sinh secret: openssl rand -base64 64 (cho JWT_SECRET, REFRESH_TOKEN_SECRET) # 3. Deploy ./scripts/deploy.sh --first-run # Seeds SUPER_ADMIN

### Lần sau (rolling update)

git pull ./scripts/deploy.sh

### Backup cron

0 2 * * * /srv/lms/scripts/backup.sh

### Health check trên prod

https://gvdsoft.com.vn/api/v1/health → { status: "ok", services: {...all ok}, metrics: {...} }

### Khôi phục từ backup

docker compose stop backend ./scripts/restore.sh /srv/lms/backups/lms_YYYYMMDD_HHMMSS.sql.gz # Gõ "YES I UNDERSTAND" xác nhận docker compose start backend

## Thông tin thêm

### Fixtures đã seed

• SUPER_ADMIN: admin@lms.local / Dangphuc@2016

• ADMIN Google: ceo.gvd@gmail.com

• INSTRUCTOR: instructor@lms.local / Instructor@123456

• STUDENT: student@lms.local / Student@123456

• Course demo: "Bài 1: PPE cơ bản" · lessonId = cmnzujyxm000aepnnolixisst

• 10 câu hỏi ATVSLĐ trong ngân hàng

### Infrastructure đích

• VPS: Hetzner CX22 Ubuntu 22.04

• Domain: gvdsoft.com.vn

• SSL: Let's Encrypt (auto renew)

*Khi bắt đầu phase mới: đọc file này + CLAUDE.md trước. Cập nhật file này sau khi hoàn thành phase.*